MindPrism

Improvement & Fix Tickets

Media Playback, Admin CRUD, UX Enhancements & Infrastructure

Generated: March 1, 2026

17 Tickets | 4 Critical | 3 High | 7 Medium | 3 Low

| 4 CRITICAL | 4 HIGH | 6 MEDIUM | 3 LOW |
| --- | --- | --- | --- |

# Executive Summary

This document contains 17 improvement tickets identified through comprehensive QA testing of the MindPrism application (https://mindprism.io). The tickets cover critical media playback failures, admin CRUD errors, missing UX features, and infrastructure gaps. Issues are prioritized into 4 implementation batches for Replit AI.

## Implementation Batches

| Batch | Focus | Description | Tickets |
| --- | --- | --- | --- |
| A | Critical Fixes | Video playback, audio system, delete functionality | 5 |
| B | Content & Publishing | Data integrity, publishing workflow, media optimization | 4 |
| C | UX Enhancements | Shorts viewer controls, book-shorts linking, navigation | 3 |
| D | Polish & Infrastructure | Notifications, analytics, caching, content quality | 5 |

## All Tickets Overview

| ID | Title | Severity | Batch |
| --- | --- | --- | --- |
| MP-IMP-001 | Video Shorts Not Playing — MP4 moov Atom at End of File | CRITICAL | Batch A |
| MP-IMP-002 | Video Shorts Are Permanently Muted — No Unmute Control | CRITICAL | Batch A |
| MP-IMP-003 | All Book Audio URLs Are 'placeholder' — No Real Audio Files ... | CRITICAL | Batch A |
| MP-IMP-004 | Delete Book Fails with Error — Cannot Remove Books | CRITICAL | Batch A |
| MP-IMP-005 | Audio Page Shows Hardcoded Books Not From Database | HIGH | Batch A |
| MP-IMP-006 | Text Short 'Identity Beats Motivation' Has No Gradient — Sho... | HIGH | Batch B |
| MP-IMP-007 | Uploaded Videos Not Web-Optimized — Need ffmpeg Post-Process... | HIGH | Batch B |
| MP-IMP-008 | Short Viewer Missing Essential Controls — No Progress Scrubb... | HIGH | Batch C |
| MP-IMP-009 | Deleted Books Still Appear on Public Pages (Cache/Static Dat... | MEDIUM | Batch B |
| MP-IMP-010 | Shorts Not Linked to Books — No Book Association During Crea... | MEDIUM | Batch C |
| MP-IMP-011 | No Draft/Published Status Enforcement — Draft Books Visible ... | MEDIUM | Batch B |
| MP-IMP-012 | Admin Sidebar Missing 'Shorts' Management Under Books | MEDIUM | Batch C |
| MP-IMP-013 | Push Notification System Is Half-Built — Frontend Wired but ... | MEDIUM | Batch D |
| MP-IMP-014 | Book Content Completeness Below 80% for All Books — Missing ... | MEDIUM | Batch D |
| MP-IMP-015 | Short Thumbnail Shows Wrong Image (Test Upload) | LOW | Batch D |
| MP-IMP-016 | Analytics Tabs (Engagement, Content, Revenue) Show No Data o... | LOW | Batch D |
| MP-IMP-017 | Service Worker Caches Stale Content — No Cache Invalidation ... | LOW | Batch D |

# Batch A — Critical Fixes

| MP-IMP-001 Video Shorts Not Playing — MP4 moov Atom at End of File |  | CRITICAL |
| --- | --- | --- |
| Category | Media Playback |  |
| Page / Location | Discover → Shorts Viewer |  |
| Fix Batch | Batch A |  |

Description

When opening a video Short (e.g., 'Losses Hit Twice as Hard'), the video element exists in the DOM but never starts playing. The browser fires 'loadstart' then immediately 'stalled' — readyState stays at 0 (HAVE_NOTHING). Root cause: the uploaded MP4 file has its moov atom AFTER the mdat atom (not web-optimized). The browser must download the entire 24MB file before it can begin decoding. On slower connections this means the video never plays at all — it just shows a gray gradient background.

Steps to Reproduce

1. Go to /discover → click Shorts tab

2. Click 'Losses Hit Twice as Hard' (video type)

3. Observe: gray gradient background, no video playback

4. Console shows no errors, but video readyState=0, networkState=2 (stalled)

Fix / Implementation

Add ffmpeg post-processing to the upload endpoint that moves the moov atom to the beginning of the file. Run: ffmpeg -i input.mp4 -c copy -movflags +faststart output.mp4. Apply this to all uploaded MP4 files. Also add a fallback loading spinner and error state in the Short viewer when video fails to load within 5 seconds.

| MP-IMP-002 Video Shorts Are Permanently Muted — No Unmute Control |  | CRITICAL |
| --- | --- | --- |
| Category | Media Playback |  |
| Page / Location | Discover → Shorts Viewer |  |
| Fix Batch | Batch A |  |

Description

The video element in the Short viewer has muted=true and there is no unmute button or volume control anywhere in the UI. Even though the video is set to play (paused=false), it plays silently. Users reported 'sound is not coming' because there is literally no way to enable audio. The video tag has: autoplay (attempted), loop=true, muted=true, playsInline=true, controls=false.

Steps to Reproduce

1. Open any video Short

2. Look for volume/unmute button — none exists

3. Video plays silently (if it loads at all)

Fix / Implementation

Add a mute/unmute toggle button to the Short viewer overlay (bottom-right, near the share button). Start muted for autoplay policy compliance, but show a prominent 'Tap to unmute' indicator on first view. When user taps unmute, set video.muted = false. Remember preference in localStorage for subsequent shorts.

| MP-IMP-003 All Book Audio URLs Are 'placeholder' — No Real Audio Files Exist |  | CRITICAL |
| --- | --- | --- |
| Category | Audio |  |
| Page / Location | Audio Summaries (/audio) |  |
| Fix Batch | Batch A |  |

Description

Every book in the database has audioUrl set to the literal string 'placeholder'. The Audio Summaries page shows 4 books with play buttons and durations (7-12 min), but clicking play does nothing because there are no actual audio files. The API returns only 1 book (Atomic Habits) with audioUrl='placeholder'. The other 3 books on the Audio page appear to be hardcoded/static data that doesn't come from the API.

Steps to Reproduce

1. Navigate to /audio

2. Click play on any book (e.g., Atomic Habits)

3. Nothing happens — no audio plays

4. Check API: GET /api/books → audioUrl='placeholder' for all books

Fix / Implementation

Two fixes needed: (1) The Audio page must only show books that have valid audio URLs (not 'placeholder' or null). Filter the book list: books.filter(b => b.audioUrl && b.audioUrl !== 'placeholder' && b.audioUrl.startsWith('/')). Show an empty state message when no audio summaries are available yet. (2) Remove the hardcoded book data from the Audio page and fetch from API. (3) In the admin Book Editor, the audio FileUpload component should clearly show 'No audio uploaded' when the value is 'placeholder'.

| MP-IMP-004 Delete Book Fails with Error — Cannot Remove Books |  | CRITICAL |
| --- | --- | --- |
| Category | Admin CRUD |  |
| Page / Location | Admin Portal → Books Dashboard |  |
| Fix Batch | Batch A |  |

Description

When clicking the delete (trash icon) button on a book card in the Admin Portal (e.g., 'Thinking, Fast and Slow'), the operation fails with an error. The book is not deleted from the database. This prevents admins from removing unwanted or test books. The DELETE endpoint may have foreign key constraint issues (book has related chapters, key_insights, shorts, etc.) or the endpoint may not exist/be improperly implemented.

Steps to Reproduce

1. Go to /admin

2. Click the trash icon on 'Thinking, Fast and Slow' card

3. Error occurs — book is not deleted

4. Page may show error toast or no feedback at all

Fix / Implementation

Fix the DELETE /api/admin/books/:id endpoint to properly cascade delete all related records in order: shorts → key_insights → chapters → book_progress → books. Use a database transaction. Add a confirmation dialog before delete ('Are you sure you want to delete this book? This action cannot be undone.'). Add proper error handling that shows a meaningful error toast if deletion fails.

| MP-IMP-005 Audio Page Shows Hardcoded Books Not From Database |  | HIGH |
| --- | --- | --- |
| Category | Audio |  |
| Page / Location | Audio Summaries (/audio) |  |
| Fix Batch | Batch A |  |

Description

The Audio Summaries page displays 4 books (Emotional Intelligence, Man's Search for Meaning, Thinking Fast and Slow, Atomic Habits) with specific durations. However, the /api/books endpoint only returns books that exist in the database. The other books (Emotional Intelligence, Man's Search for Meaning) were previously in the database but have since been deleted. The Audio page appears to use hardcoded/cached data rather than fetching from the live API.

Steps to Reproduce

1. Navigate to /audio — see 4 books listed

2. Check /api/books — only returns books in DB

3. Deleted books still appear on Audio page

Fix / Implementation

Remove all hardcoded book data from the Audio page component. Fetch book list exclusively from the API. Implement proper cache invalidation so deleted books don't persist. Add loading skeleton while fetching, and empty state when no audio books exist.

# Batch B — Content & Publishing

| MP-IMP-006 Text Short 'Identity Beats Motivation' Has No Gradient — Shows Default Gray |  | HIGH |
| --- | --- | --- |
| Category | Shorts |  |
| Page / Location | Discover → Shorts |  |
| Fix Batch | Batch B |  |

Description

The second Short ('Identity Beats Motivation', mediaType=text) has gradient=NULL and thumbnailUrl=NULL in the API response. On the Discover page, it renders with an orange/golden gradient on the card thumbnail, but this may be a fallback. The Short viewer should support custom gradient backgrounds for text-type shorts but the gradient field is not being set.

Steps to Reproduce

1. Go to /discover → Shorts tab

2. See 'Identity Beats Motivation' card — shows a gradient

3. Check API: /api/shorts — gradient is null for this short

4. Open the short — background may not match the card

Fix / Implementation

In the Shorts Creator, add a gradient picker for text-type shorts. Provide 6-8 preset gradient options (purple, orange, blue, green, sunset, ocean, etc.) that match the MindPrism brand. Save the selected gradient to the database. For existing shorts with null gradient, apply a default gradient based on the book's theme color.

| MP-IMP-007 Uploaded Videos Not Web-Optimized — Need ffmpeg Post-Processing |  | HIGH |
| --- | --- | --- |
| Category | Media Upload |  |
| Page / Location | Admin → Shorts Creator / Book Editor |  |
| Fix Batch | Batch B |  |

Description

The file upload system (multer) saves uploaded files as-is without any post-processing. Video files may have moov atoms at the end, be excessively large, or use codecs not optimized for web playback. Images may be unnecessarily large. No thumbnails are auto-generated from videos.

Steps to Reproduce

1. Upload a video via Shorts Creator

2. Video is saved raw without optimization

3. Playback fails or is extremely slow on the frontend

Fix / Implementation

Add a post-upload processing pipeline: (1) Videos: Run ffmpeg -movflags +faststart to move moov atom, optionally transcode to H.264/AAC for maximum compatibility, generate a thumbnail frame. (2) Images: Resize covers to max 1200px width, compress to WebP with 80% quality, generate thumbnail at 300px width. (3) Audio: Normalize audio levels, convert to MP3 128kbps if not already. Install ffmpeg on the Replit instance: nix-env -iA nixpkgs.ffmpeg

| MP-IMP-009 Deleted Books Still Appear on Public Pages (Cache/Static Data Issue) |  | MEDIUM |
| --- | --- | --- |
| Category | Data Integrity |  |
| Page / Location | Admin Portal → Books |  |
| Fix Batch | Batch B |  |

Description

Books that have been deleted from the admin portal (e.g., Emotional Intelligence, Man's Search for Meaning, The Power of Now) still appear on the Audio Summaries page and potentially other public pages. This indicates either hardcoded data in frontend components, service worker caching stale data, or the public API returning different data than the admin API.

Steps to Reproduce

1. Delete a book via Admin Portal

2. Navigate to /audio — deleted book still appears

3. Hard refresh may or may not fix it

Fix / Implementation

Audit all public-facing pages to ensure they fetch live data from the API, not hardcoded arrays. Invalidate service worker cache when admin makes changes (version the cache, or use cache-busting query params). Add a 'Clear Cache' button in admin settings. Ensure /api/books and /api/admin/books return consistent data.

| MP-IMP-011 No Draft/Published Status Enforcement — Draft Books Visible to Public |  | MEDIUM |
| --- | --- | --- |
| Category | Publishing |  |
| Page / Location | Admin Portal → Books Dashboard |  |
| Fix Batch | Batch B |  |

Description

Books marked as 'Draft' in the admin portal (e.g., 'Thinking, Fast and Slow' at 21% completeness) may still be visible to users on public pages. There is no proper status gate that prevents incomplete content from being publicly accessible. The Publish button exists but the Draft→Published workflow doesn't actually filter content on the frontend.

Steps to Reproduce

1. Note 'Thinking, Fast and Slow' is marked Draft at 21%

2. Navigate to public Discover page

3. Check if draft books appear in the book list

Fix / Implementation

Add server-side filtering: GET /api/books should only return books where status='published'. GET /api/admin/books returns all books (for admin). Add a minimum completeness threshold for publishing (e.g., 60%). When admin clicks 'Publish', validate that required fields are filled (title, author, cover image, at least 3 chapters with content). Show validation errors if requirements not met.

# Batch C — UX Enhancements

| MP-IMP-008 Short Viewer Missing Essential Controls — No Progress Scrubbing, No Pause |  | HIGH |
| --- | --- | --- |
| Category | Shorts Viewer |  |
| Page / Location | Discover → Shorts Viewer |  |
| Fix Batch | Batch C |  |

Description

The Short viewer shows a progress bar at the top but it's not interactive — users can't scrub to a position. There is no pause/play toggle (tapping the video area does nothing). There is no swipe-up/down to navigate between shorts. The viewer lacks basic TikTok/Instagram-Reels style interactions that users expect.

Steps to Reproduce

1. Open any Short

2. Try to tap to pause — nothing happens

3. Try to scrub the progress bar — not interactive

4. Try to swipe up/down — no navigation between shorts

Fix / Implementation

Add: (1) Tap to pause/play toggle with a centered play icon overlay. (2) Interactive progress bar — tap or drag to scrub. (3) Swipe up/down gestures to navigate between shorts (like TikTok). (4) Double-tap right to skip forward 5s, double-tap left to go back 5s. (5) Like/bookmark button. Use Framer Motion for swipe gestures since it's already installed.

| MP-IMP-010 Shorts Not Linked to Books — No Book Association During Creation |  | MEDIUM |
| --- | --- | --- |
| Category | Shorts Creator |  |
| Page / Location | Admin → Shorts Creator |  |
| Fix Batch | Batch C |  |

Description

When creating a Short in the admin Shorts Creator, there is no way to associate it with a specific book. Shorts appear as standalone content on the Discover page with no connection to the book they were derived from. This means users can't find related shorts when viewing a book, and admins can't manage shorts within the context of their parent book.

Steps to Reproduce

1. Go to /admin/shorts/new

2. Fill out Short details

3. Notice: no 'Select Book' dropdown or book association field

4. Created Short has no bookId in the database

Fix / Implementation

Add a required 'Book' dropdown to the Shorts Creator form that lists all books from the database. Save the bookId with the Short record. On the public book detail page, show a 'Related Shorts' section. In the Admin Book Editor, add a 'Shorts' tab showing all shorts linked to that book with the ability to create new ones directly.

| MP-IMP-012 Admin Sidebar Missing 'Shorts' Management Under Books |  | MEDIUM |
| --- | --- | --- |
| Category | Navigation |  |
| Page / Location | Admin Portal |  |
| Fix Batch | Batch C |  |

Description

The admin sidebar shows: Books, Shorts, Users, Analytics, Media as separate top-level items. Shorts should be accessible both as a standalone section AND within the Book Editor context. Currently there's no way to view/manage shorts that belong to a specific book because there's no book-shorts relationship.

Steps to Reproduce

1. Open admin sidebar

2. Click Books → Edit a book

3. No 'Shorts' tab in the book editor

4. Must go to separate Shorts section — no book context

Fix / Implementation

Add a 'Shorts' tab to the Book Editor (alongside existing tabs like Setup, Chapters, etc.). This tab shows shorts linked to the current book, with a 'Create Short for This Book' button that pre-fills the bookId. Keep the top-level Shorts section as an overview of all shorts across all books.

# Batch D — Polish & Infrastructure

| MP-IMP-013 Push Notification System Is Half-Built — Frontend Wired but Backend Cannot Send |  | MEDIUM |
| --- | --- | --- |
| Category | Notification System |  |
| Page / Location | Global |  |
| Fix Batch | Batch D |  |

Description

The notification system has a working frontend: permission prompt modal, FCM push subscription, service worker push handlers, preference toggles. But the backend is non-functional: no VAPID key configured (server can't send pushes), the /api/notifications/test endpoint returns fake success without sending anything, POST /api/notifications/preferences doesn't exist, and there's no cron/scheduler for daily reminders, streak notifications, or new content alerts.

Steps to Reproduce

1. Accept notification permission prompt → subscription saved

2. No notifications ever arrive

3. Call /api/notifications/test → returns success but nothing is sent

4. Check server: no VAPID key, no web-push library sending

Fix / Implementation

Either complete the notification system or remove the notification prompt entirely. To complete: (1) Generate VAPID keys and store as env vars. (2) Install web-push npm package. (3) Implement real push sending in /api/notifications/test. (4) Add POST /api/notifications/preferences endpoint. (5) Add a cron job for daily/streak notifications. (6) Add notification triggers: new book published, streak reminder, weekly digest.

| MP-IMP-014 Book Content Completeness Below 80% for All Books — Missing Sections |  | MEDIUM |
| --- | --- | --- |
| Category | Content |  |
| Page / Location | Book Detail Pages |  |
| Fix Batch | Batch D |  |

Description

No book has reached 80%+ content completeness. Atomic Habits is highest at 79% but still missing content. Thinking, Fast and Slow is at 21% — missing core thesis and principles. Key missing sections across books include: actionable exercises, common mistakes, real-world applications, and audio summaries. The admin Content Health dashboard shows 0 books at 'Complete (80%+)'.

Steps to Reproduce

1. Go to Admin Portal → Content Health

2. See: 0 Complete, 1 Needs Work

3. Edit any book → see missing sections

Fix / Implementation

This is a content issue, not a code bug. However, the admin Book Editor should: (1) Show a clear checklist of what's missing per book. (2) Highlight incomplete sections in the editor with yellow 'Needs Content' badges. (3) Add AI-assisted content generation buttons ('Generate Chapter Summary', 'Suggest Key Principles') to help admins fill gaps faster. (4) Block publishing until minimum completeness threshold is met.

| MP-IMP-015 Short Thumbnail Shows Wrong Image (Test Upload) |  | LOW |
| --- | --- | --- |
| Category | UI Polish |  |
| Page / Location | Discover → Shorts |  |
| Fix Batch | Batch D |  |

Description

The 'Losses Hit Twice as Hard' video Short has a thumbnail that appears to be a Starbucks B2B authentication screenshot — clearly a test upload. This is not a code bug but the wrong thumbnail image was uploaded during testing.

Steps to Reproduce

1. Go to /discover → Shorts tab

2. See 'Losses Hit Twice as Hard' thumbnail — wrong image

Fix / Implementation

Admin should upload the correct thumbnail image via Admin → Shorts → Edit. Consider adding thumbnail validation: warn if the thumbnail image dimensions are very different from expected (e.g., not approximately 9:16 aspect ratio for vertical shorts). Auto-generate a thumbnail from the video's first frame as a fallback.

| MP-IMP-016 Analytics Tabs (Engagement, Content, Revenue) Show No Data or Are Stubbed |  | LOW |
| --- | --- | --- |
| Category | Analytics |  |
| Page / Location | Admin → Analytics |  |
| Fix Batch | Batch D |  |

Description

The Analytics section has tabs for Overview, Engagement, Content, and Revenue. Most of these tabs show placeholder or empty data. No event tracking is implemented to collect user engagement data (page views, time on page, chapter completions, audio listens, short views).

Steps to Reproduce

1. Go to /admin/analytics

2. Click through Engagement, Content, Revenue tabs

3. See empty or placeholder data

Fix / Implementation

Implement basic analytics tracking: (1) Track page views and time on page. (2) Track book opens, chapter reads, audio plays, short views. (3) Store in a simple analytics table: { userId, event, bookId, metadata, timestamp }. (4) Aggregate and display in the Analytics dashboard with charts (use Recharts, already in package.json). (5) Revenue tab can be hidden until monetization is implemented.

| MP-IMP-017 Service Worker Caches Stale Content — No Cache Invalidation Strategy |  | LOW |
| --- | --- | --- |
| Category | Service Worker |  |
| Page / Location | Global |  |
| Fix Batch | Batch D |  |

Description

The service worker (sw.js) aggressively caches pages and API responses but has no cache invalidation strategy. When admin publishes new content or deletes books, users may see stale data until they manually clear cache or the SW updates. The SW uses a versioned cache name but there's no mechanism to trigger an update when content changes.

Steps to Reproduce

1. Admin publishes a new book

2. User who previously visited still sees old content

3. Only a hard refresh (Ctrl+Shift+R) loads new data

Fix / Implementation

Implement a cache strategy: (1) Use 'stale-while-revalidate' for API calls — serve cached immediately, then update in background. (2) Add a version endpoint GET /api/version that returns a content hash. (3) SW checks version on each activation and clears cache if changed. (4) For critical updates (new book, deleted content), send a push notification that triggers SW cache refresh. (5) Add a 'New content available — tap to refresh' toast when SW detects an update.