MINDPRISM

Comprehensive QA Audit & Bug Report

PRD Ticket Reference: MP-QA-AUDIT-003  |  Date: March 1, 2026  |  Version: 3.0

# Executive Summary

This document presents the findings from a comprehensive end-to-end QA audit of the MindPrism application (https://mindprism.io). Testing covered all customer-facing pages and all admin portal pages, with every interactive function tested manually.

Total bugs found: 12 (3 Critical, 4 High, 4 Medium, 1 Low)

Customer pages tested: 7 (2 Pass, 2 Warn, 3 Fail)

Admin pages tested: 6 (3 Pass, 1 Warn, 2 Fail)

# Customer-Facing Pages

All 7 customer-facing pages were tested from a logged-in user perspective (Pete Rej account). Each page was loaded and every interactive element was clicked/tested.

| Page | Path | Status | Functions Tested | Notes |
| --- | --- | --- | --- | --- |
| Home / Dashboard | / | WARN | Greeting, Streak badge, Chakra/Shorts tabs, Quick Bites, Continue Listening, audio play | Audio play button has no visible feedback. All navigation works. |
| Discover | /discover | PASS | Search, Books/Shorts tabs, Chakra filter, Category filter, Book cards | All functions work. Only 1 published book shows. |
| Book Detail | /book/:id | PASS | Cover, metadata, Read/Listen/Mental Models/Shorts buttons, Quick Bites, Share, Bookmark | Page loads well. Buttons navigate correctly. |
| Chapter Reader | /book/:id/journey | FAIL | Chapter content display, navigation, Chapter Summaries/Key Concepts tabs | CRITICAL: Content area completely blank. New TipTap reader has no compatible data. |
| Audio Summaries | /audio | FAIL | Audio list, playback | Shows 'No audio summaries yet' but Home shows Continue Listening. Inconsistent. |
| Shorts Player | /shorts | FAIL | Short display, swipe navigation, share, sound, close | Raw markdown visible. Grey blank background. No crash (TDZ fix worked). |
| My Vault | /vault | WARN | Profile info, chakra visualization, streak, reading history | Content below chakra is nearly invisible. Needs contrast fix. |

# Admin Portal Pages

All 6 admin portal pages were tested. Data was entered in form fields to test editing, auto-save, and validation behavior.

| Page | Path | Status | Functions Tested | Notes |
| --- | --- | --- | --- | --- |
| Books Dashboard | /admin | PASS | Content Health stats, search, filters, Create New Book, Edit/Publish/Delete | All functions work. Shows 1 book. |
| Book Editor | /admin/books/:id | FAIL | All form fields, cover image upload/replace/delete, audio upload, chapters, mental models, live preview | Cover image delete/replace broken. Description editable. Auto-save works for text fields. |
| Shorts Manager | /admin/shorts | WARN | Short list, filters, Create/Edit/Unpublish/Delete | Works but short type label incorrect (shows Video instead of Text). |
| Users | /admin/users | PASS | User list, search, team invite, role management, Grant Premium, Revoke | All functions work correctly. 8 users displayed. |
| Analytics | /admin/analytics | PASS | Stats cards, DAU chart, Signup chart, Popular Books, Events log, CSV export, time filters, tabs | Comprehensive and working. 352 events tracked. |
| Media Library | /admin/media | FAIL | Upload (drag/drop + URL), media list, type filters, delete | Shows 0 files despite Object Storage uploads. Listing not reading from Object Storage. |

# Detailed Bug Tickets with RCA & Solutions

Each bug below includes the ticket ID, affected page, root cause analysis, and recommended solution.

| MP-BUG-001 | Chapter reader shows completely blank content | Page: Chapter Reader | CRITICAL |
| --- | --- | --- | --- |

Root Cause Analysis:

The new TipTap chapter reader (chapter-reader.tsx) was built by Replit AI but the existing chapter data uses the old tap-card format. The reader expects rich_text HTML content but the DB only has tap-card JSON. No data migration was performed.

Recommended Solution:

1) Add backward compatibility in the chapter reader to render tap-card content when rich_text is null. 2) Create a data migration script to convert existing tap-card content to HTML for the TipTap editor. 3) Show a fallback message when no content exists.

| MP-BUG-002 | Cover image Delete (X) button does nothing - no visual change, no API call | Page: FileUpload Component | CRITICAL |
| --- | --- | --- | --- |

Root Cause Analysis:

FileUpload.tsx X button onClick calls onChange('') and sets local file to null, but the component has NO useEffect to sync the value prop to internal display state. With 6 useState calls but 0 useEffect, when X is clicked: onChange('') fires to parent, local file clears, but parent auto-save may reject empty value because cover_image is a required field. The value prop never updates so the preview persists.

Recommended Solution:

1) Add useEffect to sync value prop to internal preview state. 2) Add local state for immediate UI clearing on delete. 3) If cover_image is required, show a confirmation dialog instead of silently failing. 4) Call onChange('') AND immediately update internal preview state. Already submitted to Replit AI.

| MP-BUG-003 | Cover image Replace button may not open file picker | Page: FileUpload Component | CRITICAL |
| --- | --- | --- | --- |

Root Cause Analysis:

Replace button calls fileInputRef.current?.click() but the hidden <input type='file'> may be conditionally rendered only in the 'no file' state. When a file is already uploaded, the input may not exist in DOM, making the ref null. The optional chaining (?.) silently swallows the null ref.

Recommended Solution:

Ensure the hidden file input is ALWAYS rendered in the DOM regardless of upload state. Move it outside the conditional rendering block.

| MP-BUG-004 | Raw markdown showing instead of rendered text (***text*** visible) | Page: Shorts Player | HIGH |
| --- | --- | --- | --- |

Root Cause Analysis:

The shorts content field contains markdown formatting (***bold***) but the shorts-player component renders it as plain text without markdown parsing.

Recommended Solution:

Add a markdown-to-HTML renderer (e.g., react-markdown or marked) in the shorts player. Parse the content field before displaying. Alternatively, strip markdown delimiters if rich text is not needed.

| MP-BUG-005 | Grey blank background - no gradient or styling | Page: Shorts Player | HIGH |
| --- | --- | --- | --- |

Root Cause Analysis:

The shorts player uses DEFAULT_GRADIENTS for background but the current short has no custom gradient set. The default gradient renders as a grey/transparent overlay on a grey background instead of a visually appealing gradient.

Recommended Solution:

Improve the DEFAULT_GRADIENTS to use the MindPrism color palette (Dream Curtain #341539, etc.). Ensure at least one vibrant gradient is always applied as fallback.

| MP-BUG-006 | Audio page shows 'No audio summaries yet' but Home shows Continue Listening | Page: Audio Summaries | HIGH |
| --- | --- | --- | --- |

Root Cause Analysis:

The Audio page queries for books with valid audio_url files, but the Atomic Habits book has audio_url set to 'placeholder' (not a real file). The Home page's Continue Listening section may use a different query that doesn't validate the audio URL. Inconsistent data validation between pages.

Recommended Solution:

1) Either hide the Continue Listening section when audio_url is 'placeholder' or null. 2) Or show Atomic Habits on the Audio page with a 'coming soon' indicator. 3) Standardize audio_url validation across all pages.

| MP-BUG-007 | Media Library shows 'No files uploaded yet' despite Object Storage uploads | Page: Media Library | HIGH |
| --- | --- | --- | --- |

Root Cause Analysis:

After migrating to Replit Object Storage, the media library GET /api/admin/media endpoint may still be listing from the old local filesystem (public/uploads/) instead of querying Object Storage. The cover image uploaded for the Untitled Book was stored in Object Storage but doesn't appear here.

Recommended Solution:

Update the media listing endpoint to query Replit Object Storage instead of local filesystem. Use the Object Storage client to list all objects in uploads/images/, uploads/audio/, and uploads/video/ prefixes.

| MP-BUG-008 | Cover image thumbnail blank for Object Storage URLs (/objects/ path) | Page: Admin Book Editor | MEDIUM |
| --- | --- | --- | --- |

Root Cause Analysis:

The FileUpload component's isImageUrl helper was updated to recognize /objects/ URLs, but the img element rendering may not be properly constructing the full URL for Object Storage paths. The Untitled Book had cover URL /objects/uploads/images/uuid.png but the thumbnail was blank.

Recommended Solution:

Verify that the <img> src correctly resolves /objects/ URLs. May need to prepend the base URL or handle the Object Storage URL pattern differently in the image preview.

| MP-BUG-009 | Short incorrectly labeled as 'Video' type but it's a text short | Page: Admin Shorts List | MEDIUM |
| --- | --- | --- | --- |

Root Cause Analysis:

The admin shorts list shows the short as 'Video' type, but the DB investigation showed all shorts are type 'text' with no media_url. The type badge may be hardcoded or reading from a different field.

Recommended Solution:

Fix the type badge to accurately reflect the actual short type from the database. If type is 'text', show 'Text' badge.

| MP-BUG-010 | Content below chakra visualization is very faint/barely readable | Page: My Vault | MEDIUM |
| --- | --- | --- | --- |

Root Cause Analysis:

The text elements below the chakra visualization use extremely low opacity or very light colors against the cream (#F5F0EB) background, making them nearly invisible.

Recommended Solution:

Increase text contrast. Use at least #6B7280 (gray-500) for secondary text and #374151 (gray-700) for primary text to meet WCAG AA contrast requirements.

| MP-BUG-011 | Content Health shows inconsistent book count after Untitled Book deletion | Page: Admin Dashboard | MEDIUM |
| --- | --- | --- | --- |

Root Cause Analysis:

The Untitled Book was deleted during the TipTap feature build by Replit AI. The dashboard now shows 1 book, 70% completeness, 0 needs work - but this wasn't intentional user action. Previously showed 2 books.

Recommended Solution:

This is a data issue, not a code bug. The user may want to recreate the Untitled Book. Add a confirmation dialog with 'are you sure' before book deletion to prevent accidental data loss.

| MP-BUG-012 | Mental Models and Shorts buttons show 'Coming Soon' but are still clickable | Page: Book Detail | LOW |
| --- | --- | --- | --- |

Root Cause Analysis:

The buttons have a 'Coming Soon' label but are not disabled, potentially confusing users who click them expecting content.

Recommended Solution:

Either disable the buttons visually (greyed out + cursor: not-allowed) or navigate to a 'coming soon' placeholder page.

# Technical Context

MindPrism is built on the following stack:

| Layer | Technology |
| --- | --- |
| Frontend | React + TypeScript + Vite + TailwindCSS + Shadcn/UI + Framer Motion |
| Backend | Express.js v5 (Node.js) |
| Database | PostgreSQL + Drizzle ORM |
| Auth | Replit Auth (OAuth) |
| Storage | Replit Object Storage (Google Cloud Storage) |
| Hosting | Replit (Autoscale - 2 vCPU / 4 GiB RAM) |
| Domain | mindprism.io (custom domain) |
| Design System | Dream Curtain #341539 (primary), Cream #F5F0EB (bg), Dark #0F172A (reader) |

# Priority Fix Order

Recommended order of fixes based on user impact:

| # | Ticket | Issue | Sev | Status |
| --- | --- | --- | --- | --- |
| 1 | MP-BUG-001 | Chapter reader blank content | CRITICAL | Needs Fix |
| 2 | MP-BUG-002 | Cover image delete button broken | CRITICAL | Submitted to AI |
| 3 | MP-BUG-003 | Cover image replace button broken | CRITICAL | Submitted to AI |
| 4 | MP-BUG-004 | Shorts raw markdown visible | HIGH | Needs Fix |
| 5 | MP-BUG-005 | Shorts grey blank background | HIGH | Needs Fix |
| 6 | MP-BUG-006 | Audio page inconsistency | HIGH | Needs Fix |
| 7 | MP-BUG-007 | Media Library empty listing | HIGH | Needs Fix |
| 8 | MP-BUG-008 | Object Storage image preview blank | MEDIUM | Submitted to AI |
| 9 | MP-BUG-009 | Short type label incorrect | MEDIUM | Needs Fix |
| 10 | MP-BUG-010 | Vault text low contrast | MEDIUM | Needs Fix |
| 11 | MP-BUG-011 | Book deletion no confirmation | MEDIUM | Needs Fix |
| 12 | MP-BUG-012 | Coming Soon buttons still clickable | LOW | Needs Fix |

Report generated by Claude QA Audit  |  MindPrism v3.0  |  March 1, 2026