MINDPRISM

Admin Portal

QA Bug Tickets & Improvement Report

19 Tickets  |  2 Critical  |  4 High  |  8 Medium  |  5 Low

March 1, 2026

| Project | MindPrism — Psychology Made Simple |
| --- | --- |
| Admin URL | https://mindprism.io/admin |
| Replit Project | CostlyGlaringLocks |
| Audit Scope | Admin Dashboard, Book Editor, Users, Shorts, Analytics |
| Audit Status | FAIL — Multiple critical admin features broken |
| Auditor | QA Auditor (automated end-to-end) |

# Executive Summary

Full end-to-end QA audit of the MindPrism Admin Portal. Tested all admin pages: Dashboard (book list, content health), Book Editor (setup, core thesis, chapters, mental models, live preview), User Management (7 users, roles, invites), Shorts Management (creator form, filters), and Analytics (4 tabs, charts, events log). Also inspected admin API endpoints for data integrity.

Major blockers: The Power of Now cannot be edited (Book not found error), 3 of 4 analytics tabs are empty, all books missing core thesis, 2 books have zero content, publishing checklist allows publishing incomplete books, editor missing sections for 5 of 8 content types shown in preview.

Bugs by Admin Page

| Admin Page | Bugs | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- | --- |
| Book Editor | 7 | 1 | 4 | 2 | 0 |
| Admin Dashboard | 4 | 0 | 1 | 2 | 1 |
| Analytics | 3 | 1 | 0 | 2 | 0 |
| Users | 2 | 0 | 0 | 0 | 2 |
| Shorts | 1 | 0 | 0 | 0 | 1 |
| Global Admin | 2 | 0 | 0 | 2 | 0 |
| TOTAL | 19 | 2 | 5 | 8 | 4 |

# Recommended Fix Batches

Batch 1 — Critical Admin Fixes  —  AC-1, AC-2, AM-1

Fix first — book editor routing, analytics tabs, admin access control

Batch 2 — Content Completeness  —  AH-1, AH-2, AH-4, AM-7, AM-8, AL-4

Populate all book content: core thesis, chapters, models, chakras, shorts

Batch 3 — Editor Features  —  AH-3, AH-5, AM-2

Add missing editor tabs, publishing validation, auto-save

Batch 4 — Admin UX Polish  —  AM-3, AM-4, AM-6

Search/filter for books, pagination for events, page titles

Batch 5 — Admin Enhancements  —  AM-5, AM-9, AL-1, AL-2, AL-3, AL-5

Analytics export, audio files, bulk ops, privacy, dark mode, user details

# Critical Bugs

AC-1  |  CRITICAL  |  Routing  |  /admin/books/:id

The Power of Now Book Editor Returns 'Book Not Found'

Description: The Power of Now (ID: b6bb60d1-d631-46de-9637-5c895d1ffd4d) appears in the admin dashboard book list with status Draft and 53% completeness, but clicking the Edit button navigates to a Book not found error page. The admin API /api/admin/books confirms the book exists with status draft.

Steps to Reproduce:

1. Go to /admin (Admin Dashboard)

2. See The Power of Now listed with Draft status badge and 53% completeness

3. Click the Edit button for The Power of Now

4. Page shows Book not found error instead of the book editor

Technical Fix (for Replit AI):

The book editor route likely filters by status=published when loading a book. Update the admin book detail API (GET /api/admin/books/:id) and the editor page to load books regardless of status. In the server route handler, remove any WHERE status='published' clause for admin routes. Admin users should be able to edit draft, published, and archived books.

Assigned Batch: Batch 1 — Critical Admin Fixes

AC-2  |  CRITICAL  |  Content  |  /admin/analytics

Analytics Tabs (Engagement, Content, Revenue) Are Empty

Description: The Analytics page has 4 tabs: Overview, Engagement, Content, and Revenue. Only Overview displays data (7 users, 5 active, 5 books, 248 events, charts). The other 3 tabs show completely empty panels with no content, no empty state, and no placeholder text.

Steps to Reproduce:

1. Go to /admin/analytics

2. See Overview tab works with DAU chart, signup trend, popular books, events log

3. Click Engagement tab — empty panel, no content at all

4. Click Content tab — empty panel, no content at all

5. Click Revenue tab — empty panel, no content at all

Technical Fix (for Replit AI):

Implement the 3 missing analytics tab panels: (1) Engagement tab: show average session duration, pages per session, book completion rates, audio listen rates, return user percentage, engagement chart over time. (2) Content tab: show per-book completion stats, most/least popular books, chapter drop-off rates, content health scores, average reading time per book. (3) Revenue tab: show premium conversion rate, total premium users, MRR if applicable, or show Coming Soon with a description of planned metrics. Each tab should query the analytics_events table and aggregate appropriately.

Assigned Batch: Batch 1 — Critical Admin Fixes

# High Priority Bugs

AH-1  |  HIGH  |  Data  |  /admin/books/:id

All 5 Books Missing Core Thesis in Editor

Description: The Core Thesis section in every book editor shows 0/200 characters with an empty text area. No book has a core thesis populated despite this being a required field for the book detail page and API. Atomic Habits, the most complete book at 79%, still has no core thesis.

Steps to Reproduce:

1. Go to /admin, click Edit on Atomic Habits

2. Click Core Thesis tab — shows 0/200 empty text area

3. Check any other book editor — same 0/200 empty state

4. Check API /api/books — all coreThesis values are null

Technical Fix (for Replit AI):

Pre-populate core thesis in the seed data for all 5 books: Atomic Habits: Every action is a vote for the type of person you wish to become. Small habits compound into remarkable results. Thinking Fast & Slow: Our minds use two systems: fast intuitive thinking and slow deliberate reasoning. Understanding both helps us make better decisions. Emotional Intelligence: The ability to recognize, understand, and manage emotions is more predictive of success than IQ. Man's Search for Meaning: Those who have a why to live can bear almost any how. Meaning can be found in every moment of living. The Power of Now: True peace and fulfillment exist only in the present moment. The mind creates suffering by dwelling on past and future. Update server/seed.ts and re-run seed.

Assigned Batch: Batch 2 — Content Completeness

AH-2  |  HIGH  |  Content  |  /admin/books/:id

Emotional Intelligence and Man's Search Have Zero Chapters and Models

Description: Emotional Intelligence (47% complete) and Man's Search for Meaning (47% complete) have NO chapter summaries and NO mental models in their editors. Both show empty states with Add Chapter and Add Model buttons but no content. These books are listed as published despite having no content.

Steps to Reproduce:

1. Go to /admin, click Edit on Emotional Intelligence

2. Click Chapter Summaries tab — shows empty state, 0 chapters

3. Click Mental Models tab — shows empty state, 0 models

4. Repeat for Man's Search for Meaning — same empty state

Technical Fix (for Replit AI):

Create seed content for both books. Emotional Intelligence needs: Chapter Summaries (at least 5: Self-Awareness, Self-Regulation, Motivation, Empathy, Social Skills) with 2-3 key insights per chapter. Mental Models (at least 3: Emotional Hijacking, Amygdala Response, Empathy Mapping). Man's Search for Meaning needs: Chapter Summaries (at least 4: Experiences in a Concentration Camp, Logotherapy in a Nutshell, The Case for Tragic Optimism, Meaning Through Suffering) with 2-3 insights each. Mental Models (at least 3: Will to Meaning, Paradoxical Intention, Attitudinal Values). Add to server/seed.ts and run seed.

Assigned Batch: Batch 2 — Content Completeness

AH-3  |  HIGH  |  Feature  |  /admin/books/:id

Book Editor Missing Sections for Principles, Stories, Exercises, Mistakes, Infographics, Actions

Description: The Live Preview panel on the right side of the book editor shows 8 content types: Blueprint, Chapters, Models, Principles, Mistakes, Infographics, Exercises, and Actions. However, the editor only has tabs for 4 of these (Book Setup, Core Thesis, Chapter Summaries, Mental Models). There are no editor tabs or forms for Principles, Mistakes, Infographics, Exercises, or Actions — so there is no way to create this content through the admin interface.

Steps to Reproduce:

1. Go to /admin/books/:id (any book editor)

2. See 4 editor tabs on the left: Book Setup, Core Thesis, Chapter Summaries, Mental Models

3. See Live Preview on right showing 8 sections: Blueprint, Chapters, Models, Principles, Mistakes, Infographics, Exercises, Actions

4. Notice there are no editor tabs for Principles, Mistakes, Infographics, Exercises, or Actions

Technical Fix (for Replit AI):

Add 5 new editor tabs to the book editor component: (1) Principles tab: CRUD interface for key principles/insights with title, description, and chapter association. (2) Exercises tab: CRUD for actionable exercises with title, instructions, and difficulty level. (3) Mistakes tab: CRUD for common mistakes/misconceptions related to the book topics. (4) Infographics tab: Image upload and description for visual summaries. (5) Actions tab: CRUD for action items readers can implement. Each tab should save to the corresponding database table and update the Live Preview in real time. Also ensure the cards table schema supports these content types.

Assigned Batch: Batch 3 — Editor Features

AH-4  |  HIGH  |  Data  |  /admin/books/:id

Primary Chakra Shows 'No Chakra' for 4 of 5 Books

Description: In the Book Setup tab of the editor, the Primary Chakra field shows No Chakra for Atomic Habits, Emotional Intelligence, Man's Search for Meaning, and The Power of Now. Only Thinking Fast & Slow has chakra values set (crown/third_eye). The chakra figure in the Vault page and any chakra-based features cannot work without this data.

Steps to Reproduce:

1. Go to /admin, click Edit on Atomic Habits

2. In Book Setup tab, see Primary Chakra: No Chakra

3. Check other books — all show No Chakra except Thinking Fast & Slow

Technical Fix (for Replit AI):

Update the chakra values in the admin editor or seed data: Atomic Habits = solar_plexus (primary) / sacral (secondary), Emotional Intelligence = heart / throat, Man's Search for Meaning = crown / root, The Power of Now = third_eye / crown. The Book Setup tab already has the chakra selector UI — either populate via seed data in server/seed.ts, or use the admin UI to set values manually and ensure they save correctly.

Assigned Batch: Batch 2 — Content Completeness

AH-5  |  HIGH  |  Data Integrity  |  /admin

Publishing Checklist Shows Green Checkmarks for Incomplete Books

Description: Books like Emotional Intelligence are shown as Published with green checkmarks and status badges, but they have 0 chapters, 0 mental models, 0/200 core thesis, and 47% completeness. The publishing checklist is not validating content completeness before allowing publish status. Users see published books with no actual content.

Steps to Reproduce:

1. Go to /admin dashboard

2. See Emotional Intelligence listed as Published with status badge

3. Click Edit — see 47% completeness, 0 chapters, 0 models, 0/200 core thesis

4. The published status is misleading since there is no content

Technical Fix (for Replit AI):

Implement a publishing validation checklist that must pass before a book can be set to Published: (a) Core thesis must not be empty (minimum 50 characters). (b) At least 3 chapter summaries required. (c) At least 1 mental model required. (d) Book description must not be empty. (e) Cover image must exist. (f) Category must be assigned. (g) Completeness score must be at least 80%. Show validation errors when admin tries to publish an incomplete book. Auto-set status to Draft for books failing validation. Add a Publish button with these checks in the editor.

Assigned Batch: Batch 3 — Editor Features

# Medium Priority Bugs

AM-1  |  MEDIUM  |  Security  |  /admin/*

No Admin Access Control Verification

Description: The admin portal at /admin/* does not appear to verify that the logged-in user has admin/super-admin role before rendering admin pages. Any authenticated user who knows the URL may be able to access the admin dashboard, book editor, user management, and analytics. The users table shows roles (super_admin, customer) but route protection is not enforced.

Steps to Reproduce:

1. Log in as any user account

2. Navigate directly to /admin in the browser

3. Check if admin pages render without role verification

4. Check if API endpoints like /api/admin/books return data without role check

Technical Fix (for Replit AI):

Add role-based access control middleware: (1) Create an isAdmin middleware function that checks user.role === 'super_admin' || user.role === 'admin'. (2) Apply this middleware to ALL /admin/* routes on the server. (3) On the frontend, add a route guard component that checks user role before rendering admin pages. (4) If non-admin user accesses /admin, redirect to / with an error message. (5) Ensure /api/admin/* endpoints also verify admin role in the backend.

Assigned Batch: Batch 1 — Critical Admin Fixes

AM-2  |  MEDIUM  |  UX  |  /admin/books/:id

No Auto-Save or Save Confirmation in Book Editor

Description: The book editor has no visible save button, no auto-save indicator, and no confirmation that changes are being persisted. When editing book setup fields, core thesis, chapters, or mental models, it is unclear whether changes are saved automatically or if they are lost on navigation.

Steps to Reproduce:

1. Go to /admin, edit any book

2. Make changes to the Core Thesis text area

3. Look for a Save button or auto-save indicator — none visible

4. Navigate away and back — unclear if changes persisted

Technical Fix (for Replit AI):

Implement one of: (a) Auto-save with debounce (500ms) and a status indicator showing Saving... / All changes saved / Unsaved changes with timestamps. Or (b) Explicit Save button at the top-right or bottom of the editor with keyboard shortcut (Ctrl+S). Also add an unsaved changes warning dialog when navigating away: You have unsaved changes. Are you sure you want to leave?

Assigned Batch: Batch 3 — Editor Features

AM-3  |  MEDIUM  |  UX  |  /admin

No Search, Filter, or Sort on Admin Book List

Description: The admin dashboard lists all 5 books but has no search bar, no filter by status (Draft/Published), no filter by category, and no sort options (by name, completeness, date). As the library grows, finding books will become difficult.

Steps to Reproduce:

1. Go to /admin dashboard

2. Look for search input — none

3. Look for filter dropdowns (status, category) — none

4. Look for sort controls — none

Technical Fix (for Replit AI):

Add to the admin book list: (1) Search bar that filters by book title and author (client-side for small lists, server-side for 50+ books). (2) Status filter dropdown: All, Published, Draft, Archived. (3) Category filter dropdown populated from /api/categories. (4) Sort by: Name A-Z, Completeness %, Last Updated. Place these controls above the book card grid.

Assigned Batch: Batch 4 — Admin UX Polish

AM-4  |  MEDIUM  |  UX  |  /admin/analytics

No Pagination on Analytics Recent Events Log

Description: The Overview tab shows a Recent Events log that currently displays all 248+ events in a scrollable list. As the app grows, this will become unusable without pagination or filtering.

Steps to Reproduce:

1. Go to /admin/analytics

2. Scroll to Recent Events section

3. See all events listed without pagination or date filters

Technical Fix (for Replit AI):

Add pagination to the events log: (1) Show 20 events per page with Previous/Next buttons. (2) Add date range filter (Today, Last 7 Days, Last 30 Days, Custom Range). (3) Add event type filter dropdown (page_view, book_start, book_complete, signup, etc.). (4) Add a simple search to filter by user or event name. Update the API to accept page, limit, dateFrom, dateTo, and eventType query parameters.

Assigned Batch: Batch 4 — Admin UX Polish

AM-5  |  MEDIUM  |  Feature  |  /admin/analytics

No Export/Download for Analytics Data

Description: There is no way to export analytics data (user stats, events, engagement metrics) as CSV or PDF for offline analysis or reporting.

Steps to Reproduce:

1. Go to /admin/analytics

2. Look for Export, Download, or Generate Report button — none exists

Technical Fix (for Replit AI):

Add an Export button to the analytics page header with options: (1) Export Events as CSV — download all events with timestamp, user, type, metadata columns. (2) Export Summary as PDF — generate a snapshot of the Overview stats, charts, and key metrics. Use a server endpoint that queries the data and streams CSV, or use client-side CSV generation with Papa Parse.

Assigned Batch: Batch 5 — Admin Enhancements

AM-6  |  MEDIUM  |  Branding  |  /admin/*

Admin Page Title Is Generic

Description: All admin pages show the generic title MindPrism - Psychology Made Simple in the browser tab. Admin pages should have specific titles for easy tab identification.

Steps to Reproduce:

1. Open /admin, /admin/books/:id, /admin/users, /admin/analytics in separate tabs

2. All tabs show the same generic title

Technical Fix (for Replit AI):

Set page-specific titles using useEffect + document.title in each admin page: Admin Dashboard | MindPrism, Edit: [Book Title] | MindPrism Admin, Users | MindPrism Admin, Shorts | MindPrism Admin, Analytics | MindPrism Admin.

Assigned Batch: Batch 4 — Admin UX Polish

AM-7  |  MEDIUM  |  Data  |  /admin

Content Health Shows 0 Books at 80%+ Completeness

Description: The Content Health widget on the admin dashboard shows Average Completeness: 57%, Complete (80%+): 0, Needs Work (<50%): 2. No book has reached the 80% completeness threshold, and 2 books (Emotional Intelligence at 47% and Man's Search at 47%) are flagged as needing work. The highest book (Atomic Habits) is at 79% — just 1% short of the goal.

Steps to Reproduce:

1. Go to /admin dashboard

2. See Content Health section in top stats

3. Average: 57%, Complete: 0, Needs Work: 2

Technical Fix (for Replit AI):

This is primarily a content issue (see AH-1, AH-2). After populating core thesis, chapters, models, and other content for all books, completeness scores should rise above 80%. Additionally, review the completeness calculation formula to ensure it accurately weighs all content types. Consider showing the formula breakdown in a tooltip so admins know exactly what to add.

Assigned Batch: Batch 2 — Content Completeness

AM-8  |  MEDIUM  |  Content  |  /admin/books/:id

Chapter Summaries Use Placeholder Text

Description: Atomic Habits (the most complete book at 79%) has 2 chapter summaries, but both contain placeholder text: Enter the first insight... and similar. Thinking Fast & Slow also shows Content Coming Soon in its journey page. No book has real chapter content.

Steps to Reproduce:

1. Go to /admin, edit Atomic Habits

2. Click Chapter Summaries tab

3. See Chapter 1 with text Enter the first insight...

4. See Chapter 2 with similar placeholder content

Technical Fix (for Replit AI):

Replace all placeholder chapter content with real book summaries. Atomic Habits needs: Ch1 The Surprising Power of Atomic Habits (1% better every day, compound growth), Ch2 Identity-Based Habits (focus on who you wish to become), Ch3 The Four Laws of Behavior Change (cue, craving, response, reward), Ch4 Make It Obvious, Ch5 Make It Attractive, Ch6 Make It Easy, Ch7 Make It Satisfying. Each chapter should have 2-3 key insight cards with title, insight text, and optional story or exercise.

Assigned Batch: Batch 2 — Content Completeness

AM-9  |  MEDIUM  |  Data  |  /admin/books/:id

All audioUrl Values Are 'placeholder' in Database

Description: Every book in the admin API has audioUrl set to placeholder. The Audio page on the public site shows play buttons but clicking them does nothing because there are no real audio files.

Steps to Reproduce:

1. Check /api/admin/books response

2. All 5 books have audioUrl: placeholder

3. No real audio files exist in the project

Technical Fix (for Replit AI):

Either: (a) Upload real MP3 audio summaries to /public/audio/ for each book (e.g., atomic-habits-summary.mp3) and update audioUrl in seed data, or (b) If audio content is not ready, update the audio page to clearly show Audio Coming Soon instead of non-functional Play buttons. At minimum, set audioUrl to null or empty string rather than the misleading placeholder value, and handle null in the UI.

Assigned Batch: Batch 5 — Admin Enhancements

# Low Priority Bugs

AL-1  |  LOW  |  Feature  |  /admin

No Bulk Operations for Books

Description: The admin book list has no bulk action capabilities. There are no checkboxes for selecting multiple books, and no bulk actions like Publish All, Unpublish All, or Delete Selected.

Steps to Reproduce:

1. Go to /admin dashboard

2. Look for checkboxes or Select All option — none

3. Look for bulk action buttons — none

Technical Fix (for Replit AI):

Add checkboxes to each book card and a bulk actions toolbar: (1) Select All / Deselect All checkbox. (2) Bulk Publish — set status to published (only if passing validation). (3) Bulk Unpublish — set status to draft. (4) Bulk Delete — with confirmation dialog. Show selected count badge: 3 books selected.

Assigned Batch: Batch 5 — Admin Enhancements

AL-2  |  LOW  |  Privacy  |  /admin/users

Users Page Exposes Customer Email Addresses

Description: The Users management page displays full email addresses (e.g., name@gmail.com) for all 7 users. In shared admin environments or screenshots, this exposes real customer PII. Emails should be partially masked or only visible on click.

Steps to Reproduce:

1. Go to /admin/users

2. See full email addresses displayed for all users

3. Note that 6 of 7 users are customers with real email addresses

Technical Fix (for Replit AI):

Mask email addresses by default: show n***e@gmail.com format. Add a Show/Copy button that reveals the full email on click with a brief auto-hide. Alternatively, add a privacy mode toggle at the top of the users page. Ensure email addresses are not visible in the DOM when masked (use server-side masking, not CSS).

Assigned Batch: Batch 5 — Admin Enhancements

AL-3  |  LOW  |  UX  |  /admin/*

No Dark Mode for Admin Portal

Description: The admin portal uses a light theme only. Given the dark purple (#341539) brand identity and that admins may work late, a dark mode option would be consistent with the brand and reduce eye strain.

Steps to Reproduce:

1. Open admin portal in any page

2. Look for theme toggle — none

3. All pages are light-only

Technical Fix (for Replit AI):

Add a theme toggle (sun/moon icon) to the admin header. Implement dark mode using Tailwind dark: classes or CSS variables. Dark mode palette: background #1A0F1E (very dark purple), cards #261530, text #E5E7EB, muted #9CA3AF, borders #3D2647. Store preference in localStorage.

Assigned Batch: Batch 5 — Admin Enhancements

AL-4  |  LOW  |  Content  |  /admin/shorts

Shorts Section Completely Empty — No Content Created

Description: The Shorts management page shows No shorts yet with an empty state. While the Shorts Creator form at /admin/shorts/new is well-built (has book selector, title, content editor, media options, gradient picker, status toggle), no shorts have been created for any book.

Steps to Reproduce:

1. Go to /admin/shorts

2. See No shorts yet empty state

3. Note filter dropdowns (book, status) but nothing to filter

Technical Fix (for Replit AI):

Create 2-3 sample shorts per book using the existing Shorts Creator form. Each short should be: 60-second summary of a key insight, with title, 2-3 paragraphs of content, thumbnail URL, and gradient selected from the 6 presets. Suggested shorts: Atomic Habits (The 1% Rule, Identity-Based Habits), Thinking Fast & Slow (System 1 vs System 2, The Anchoring Effect), Emotional Intelligence (Emotional Hijacking). Set status to published. This will also make the Shorts tab on the public Discover page functional.

Assigned Batch: Batch 2 — Content Completeness

AL-5  |  LOW  |  UX  |  /admin/users

No User Activity Details or Last Login Info

Description: The Users page shows name, email, role, and premium status but no activity information like last login date, books started, or progress. Admins cannot tell which users are active vs inactive.

Steps to Reproduce:

1. Go to /admin/users

2. See user list with name, email, role columns

3. No last login, activity, or engagement data visible

Technical Fix (for Replit AI):

Add columns or expandable details for each user: (1) Last Login date (query from analytics_events or auth sessions). (2) Books Started count. (3) Total Progress percentage across all books. (4) Member Since date. Add a sortable column for Last Active to identify inactive users.

Assigned Batch: Batch 5 — Admin Enhancements

# Admin Portal QA Sign-Off

| Criteria | Status |
| --- | --- |
| Admin dashboard accessible | PASS |
| Book list displays correctly | PASS |
| Book editor loads all books | FAIL |
| Core thesis editable | PASS (but empty) |
| Chapter summaries functional | PARTIAL |
| Mental models functional | PARTIAL |
| All 8 content types editable | FAIL |
| Publishing validation enforced | FAIL |
| User management works | PASS |
| User roles enforced | FAIL |
| Shorts creator works | PASS |
| Analytics — Overview tab | PASS |
| Analytics — Engagement tab | FAIL |
| Analytics — Content tab | FAIL |
| Analytics — Revenue tab | FAIL |
| Content completeness | FAIL |
| Data integrity | FAIL |
| Overall | FAIL — Admin portal NOT production-ready |